pwman

P2P Sync System — Rewrite Analysis & Roadmap

Version 1.0  ·  March 2026

CONFIDENTIAL — INTERNAL ENGINEERING DOCUMENT

# 1. Executive Summary

This document is the result of a deep cross-analysis of the current pwman codebase against the security-first P2P sync workflow described in the engineering design session. It covers every gap found across identity, discovery, pairing, transport, encryption, conflict resolution, and sync protocol layers. For each gap it provides the correct replacement design with code examples, migration strategy, and a realistic effort estimate.

The bottom line is this:

Current state: The system is architecturally sound in its broad strokes — hybrid encryption, local-only P2P, SQLite vault — but it has a cluster of critical and high-severity security deficiencies that must be resolved before the system can be considered production-ready for a password manager.

The required changes are not a full rewrite of the product. The vault storage, HTTP API, Tauri/React UI, and key hierarchy design all remain valid and should be kept. What needs to be rebuilt is the P2P networking and pairing stack — specifically everything inside internal/p2p/, internal/crypto/, and cmd/server/handlers/pairing.go.

| Severity | Issue | Current | Required |
| --- | --- | --- | --- |
| CRITICAL | Rate limiting on pairing | None | 5 attempts → lockout |
| CRITICAL | Brute-forceable pairing code | Random 9-char static | TOTP (time-windowed) |
| HIGH | No certificate pinning | Auto-trust via Noise | Mutual TLS + TOFU PeerStore |
| HIGH | No fingerprint verification | None | Visual comparison UI |
| HIGH | Identity key algorithm | RSA-4096 | Ed25519 |
| MEDIUM | Key derivation function | scrypt | Argon2id |
| MEDIUM | Conflict resolution | Wall-clock LWW | Lamport logical clock + LWW |
| MEDIUM | Discovery dependency | libp2p mDNS (internal) | Standard zeroconf mDNS |
| LOW | Fingerprint encoding | Full Base64 pubkey | SHA-256 hex of DER pubkey |

# 2. What Is Working — Keep It

Before covering what needs to change, it is important to be clear about what is already well-designed and should not be touched.

## 2.1 Hybrid Encryption Design (AES-256-GCM + RSA-OAEP)

The core vault encryption architecture is correct. Generating a fresh AES-256 key per entry, encrypting the password with that AES key, and then encrypting the AES key per trusted device with that device's public key is exactly the right approach. It means vault entries can be re-keyed for a new device without re-encrypting the bulk data, and compromising one device's key does not expose every other device's copy.

The encrypted_keys table in SQLite is the right schema for this. Keep it.

## 2.2 Private Key Storage

Encrypting the private key on disk with a KDF-derived key (scrypt + AES-256-GCM) before writing it to ~/.pwman/vaults/<n>/private.key.enc is the correct approach. The KDF needs to be upgraded from scrypt to Argon2id (covered in Section 5.3), but the overall design pattern is right.

## 2.3 SQLite Vault Backend

The schema with devices, entries, encrypted_keys, and vault_meta tables is well-structured. Soft deletes via deleted_at and the updated_by foreign key to devices are both correct. The version field is the starting point for the conflict resolution upgrade discussed later.

## 2.4 HTTP API + Bearer Token Auth

The local HTTP API pattern where the Tauri frontend and CLI both speak to the Go server over localhost is clean. The bearer token auth flow — unlock → derive key → issue token → validate on every request — is appropriate for a locally-running daemon.

## 2.5 Multi-Vault Isolation

Each vault having its own directory, database, and keypair with no shared state is exactly right. This is the correct threat model: a compromised vault does not affect other vaults.

# 3. Critical Issues — Must Fix Before Any Release

## 3.1 No Rate Limiting on Pairing Attempts

CRITICAL: Without rate limiting, the pairing code is brute-forceable over the LAN. This is the single highest-priority fix because it is also the easiest — approximately 20 lines of code.

### The Problem

The current HandlePairingRequest handler in pairing.go validates the 9-character code directly with no tracking of failed attempts per peer. A malicious device on the same network can send automated PAIRING_REQUEST messages as fast as the network allows.

A 9-character code from a 32-symbol alphabet gives 32^9 ≈ 35 trillion combinations. That sounds like a lot, but at 10,000 attempts per second (easily achievable on a LAN) it would take on average 55 million seconds — however the 5-minute code expiration window changes everything. In 300 seconds at 10,000 req/s, an attacker can try 3 million codes. The probability of hitting a 9-char code in 3 million tries out of 35 trillion is 0.008% — low but non-zero, and this attack surface should not exist at all in a password manager.

### The Fix

// internal/state/server.go type PairingAttempt struct { Count int LastAttempt time.Time LockedUntil *time.Time } type ServerState struct { // ... existing fields ... pairingAttempts map[string]*PairingAttempt // key = peer libp2p ID pairingAttemptsMu sync.Mutex } // RecordPairingAttempt returns false if the peer is locked out. // Must be called BEFORE code validation, not after. func (s *ServerState) RecordPairingAttempt(peerID string) bool { s.pairingAttemptsMu.Lock() defer s.pairingAttemptsMu.Unlock() att, exists := s.pairingAttempts[peerID] if !exists { s.pairingAttempts[peerID] = &PairingAttempt{Count: 1, LastAttempt: time.Now()} return true } if att.LockedUntil != nil && time.Now().Before(*att.LockedUntil) { return false // still locked } att.Count++ att.LastAttempt = time.Now() if att.Count >= 5 { until := time.Now().Add(30 * time.Second) att.LockedUntil = &until return false } return true } // In HandlePairingRequest — add as FIRST line: if !h.state.RecordPairingAttempt(fromPeerID) { return // drop silently — do not reveal lockout reason }

## 3.2 Static Pairing Code — No Replay Protection

CRITICAL: The current random static code is vulnerable to replay attacks. If an attacker passively observes the code being transmitted (or sniffs it from the libp2p stream before encryption is established), they can re-use it within the 5-minute window from any other device.

### The Problem

The current generatePairingCode() function produces a random alphanumeric string stored in ServerState. It has no cryptographic binding to the vault identity, no time-derivative component, and no physical-proximity proof. Anyone who learns the code within its 5-minute window can join the vault.

### The Correct Design: TOTP Derived From Vault Master Key

The pairing code should be a time-based one-time password derived from the vault's master key material combined with the vault's public ID. This means:

- The code changes every 60 seconds — replaying an intercepted code more than 60 seconds later fails

- The code is cryptographically bound to the vault — guessing it requires knowing the master key, not just brute-forcing 9 characters

- Tolerance for ±1 window accommodates normal clock drift between devices

// internal/pairing/totp.go (NEW FILE) package pairing import ( "crypto/hmac" "crypto/sha256" "encoding/binary" "fmt" "time" ) // GeneratePairingCode produces a 6-digit TOTP code seeded from the vault // master key + vaultID. The vaultID is the public UUID, not the master password. // The code changes every 60 seconds. func GeneratePairingCode(vaultMasterKey []byte, vaultID string) string { window := time.Now().Unix() / 60 mac := hmac.New(sha256.New, vaultMasterKey) mac.Write([]byte(vaultID)) binary.Write(mac, binary.BigEndian, window) sum := mac.Sum(nil) offset := sum[len(sum)-1] & 0x0f code := binary.BigEndian.Uint32(sum[offset:offset+4]) & 0x7fffffff return fmt.Sprintf("%06d", code%1_000_000) } // VerifyPairingCode accepts codes from window-1, window, window+1 to handle // up to 60 seconds of clock skew between devices. func VerifyPairingCode(vaultMasterKey []byte, vaultID, candidate string) bool { window := time.Now().Unix() / 60 for _, w := range []int64{window - 1, window, window + 1} { mac := hmac.New(sha256.New, vaultMasterKey) mac.Write([]byte(vaultID)) binary.Write(mac, binary.BigEndian, w) sum := mac.Sum(nil) offset := sum[len(sum)-1] & 0x0f code := binary.BigEndian.Uint32(sum[offset:offset+4]) & 0x7fffffff expected := fmt.Sprintf("%06d", code%1_000_000) if hmac.Equal([]byte(expected), []byte(candidate)) { return true } } return false }

UI impact: the pairing screen on Device A shows a 6-digit code that ticks every 60 seconds (with a countdown timer in the UI). Device B enters the 6-digit code. The UX is simpler and more familiar to users (Google Authenticator-style) than the current XXX-XXX-XXX format.

# 4. High Severity Issues

## 4.1 No Certificate Pinning — MITM Possible During Initial Pairing

HIGH: The current system uses libp2p Noise protocol for transport encryption. Noise provides confidentiality but does NOT provide authentication of peer identity on first connection. A device on the LAN can impersonate Device A before the pairing code is exchanged.

### The Correct Design: TOFU PeerStore with TLS Certificate Pinning

The solution is to move from libp2p Noise to mutual TLS 1.3 with a TOFU (Trust On First Use) model, exactly as SSH does. On first connection, any certificate is accepted but immediately pinned. On all subsequent connections, only the pinned certificate is accepted.

During initial pairing, the TOTP code provides the authentication proof. After pairing succeeds, both devices pin each other's certificate fingerprint. From that point forward, the pinned certificates are the identity proof, independent of the pairing code.

// internal/transport/peerstore.go (NEW FILE) package transport import ( "crypto/sha256" "encoding/hex" "encoding/json" "os" "sync" "time" ) // PeerStore is the on-disk TOFU database. // Location: ~/.pwman/vaults/<n>/trusted_peers.json type PeerStore struct { mu sync.RWMutex peers map[string]PinnedPeer path string } type PinnedPeer struct { Fingerprint string `json:"fingerprint"` DeviceName string `json:"device_name"` DeviceID string `json:"device_id"` PinnedAt time.Time `json:"pinned_at"` } func (ps *PeerStore) IsTrusted(fp string) bool { ps.mu.RLock() defer ps.mu.RUnlock() _, ok := ps.peers[fp] return ok } // Trust pins a peer — called ONCE after successful TOTP verification. func (ps *PeerStore) Trust(fp, deviceName, deviceID string) error { ps.mu.Lock() defer ps.mu.Unlock() ps.peers[fp] = PinnedPeer{ Fingerprint: fp, DeviceName: deviceName, DeviceID: deviceID, PinnedAt: time.Now(), } return ps.save() } func CertFingerprint(rawCert []byte) string { h := sha256.Sum256(rawCert) return hex.EncodeToString(h[:]) }

// internal/transport/tls.go (NEW FILE) package transport // ServerTLSConfig — Device A (the vault owner) listening for connections. // After pairing, all connections require a pinned client certificate. func ServerTLSConfig(cert tls.Certificate, peers *PeerStore, pairingMode bool) *tls.Config { return &tls.Config{ Certificates: []tls.Certificate{cert}, // RequireAnyClientCert = present something; we verify manually ClientAuth: tls.RequireAnyClientCert, MinVersion: tls.VersionTLS13, VerifyPeerCertificate: func(rawCerts [][]byte, _ [][]*x509.Certificate) error { if len(rawCerts) == 0 { return fmt.Errorf("no client cert") } fp := CertFingerprint(rawCerts[0]) if pairingMode { // During pairing: accept any cert, record fingerprint // for pinning after TOTP verification succeeds. return nil } if !peers.IsTrusted(fp) { return fmt.Errorf("untrusted peer: %s", fp) } return nil }, } }

## 4.2 No Manual Fingerprint Verification

### The Problem

When Device B connects to Device A for pairing, Device B has no way to verify it is talking to the correct Device A and not a rogue device that has answered its mDNS query. The TOTP code proves knowledge of the vault key, but it does not prove the TLS certificate on the other end belongs to the legitimate device.

### The Fix

After the TLS handshake completes and before the TOTP code is sent, Device B should display the TLS certificate fingerprint of Device A and ask the user to confirm it matches what is shown on Device A's screen. This is the same UX pattern as WireGuard peer configuration or SSH host key verification.

- Device A screen: shows its own certificate fingerprint as a short emoji sequence or 8-digit hex code for easy comparison

- Device B screen: after connecting, shows 'Device A fingerprint: [fingerprint] — does this match the code on Device A?' with Confirm / Cancel buttons

- Only after the user confirms does Device B send the TOTP code

- Once pairing succeeds, both fingerprints are pinned — the user never has to verify again

Implementation note: the fingerprint display can be a simple SHA-256(cert_DER) truncated to 8 hex bytes or encoded as 4 emoji. Emoji encoding is friendlier for non-technical users.

## 4.3 RSA-4096 Identity Keys — Replace With Ed25519

HIGH: RSA-4096 is not broken, but it is the wrong tool for device identity. The operation is slower, the keys are 50x larger, and the fingerprint format (current: full Base64 public key in PKCS#1 format) is enormous and unreadable. Ed25519 is the modern standard for device identity keys.

| Property | RSA-4096 (Current) | Ed25519 (Required) |
| --- | --- | --- |
| Key generation time | ~200ms | <1ms |
| Public key size | 512 bytes | 32 bytes |
| Signature size | 512 bytes | 64 bytes |
| Fingerprint display | Impractical (large) | 32 hex chars — humanly readable |
| Vulnerability surface | Padding oracle, timing attacks | Minimal |
| golang.org/x/crypto support | stdlib | golang.org/x/crypto/ed25519 |

### Note on Hybrid Encryption

The existing RSA-4096 keypair serves TWO purposes in the current system: device identity (fingerprint) AND vault data encryption (encrypting AES keys). These must be separated in the new design:

- Ed25519 keypair — used for device identity, TLS certificate, and signing

- X25519 keypair (derived from Ed25519 private key via conversion, or generated separately) — used for NaCl box encryption of vault AES keys

The vault encryption model stays the same — AES key per entry, wrapped per device — but the wrapping uses NaCl box (X25519 + XSalsa20 + Poly1305) instead of RSA-OAEP.

// internal/identity/identity.go (REPLACE internal/crypto/crypto.go key generation) type DeviceIdentity struct { // Ed25519 — for identity, signing, TLS cert SignPublicKey ed25519.PublicKey SignPrivateKey ed25519.PrivateKey // X25519 — for NaCl box encryption of vault AES keys BoxPublicKey [32]byte BoxPrivateKey [32]byte Fingerprint string // hex(sha256(SignPublicKey)[:8]) — 16 hex chars } func GenerateIdentity() (*DeviceIdentity, error) { pub, priv, err := ed25519.GenerateKey(rand.Reader) if err != nil { return nil, err } // Derive X25519 key from Ed25519 private key seed // (golang.org/x/crypto/curve25519) var boxPriv, boxPub [32]byte copy(boxPriv[:], priv.Seed()[:32]) curve25519.ScalarBaseMult(&boxPub, &boxPriv) h := sha256.Sum256(pub) fp := hex.EncodeToString(h[:8]) // 16 chars, readable return &DeviceIdentity{ SignPublicKey: pub, SignPrivateKey: priv, BoxPublicKey: boxPub, BoxPrivateKey: boxPriv, Fingerprint: fp, }, nil }

# 5. Medium Priority Issues

## 5.1 mDNS Discovery — Replace libp2p Internal mDNS With Standard zeroconf

The current libp2p mDNS implementation works but has two problems: it is opaque (cannot be inspected with standard tools like avahi-browse or dns-sd), and it ties the discovery layer tightly to the libp2p host lifecycle. More fundamentally, if the P2P stack is being rebuilt around mutual TLS rather than libp2p Noise streams, libp2p's added complexity buys nothing.

Replace the entire libp2p dependency with standard TCP + TLS and use github.com/grandcat/zeroconf for mDNS. This is a well-maintained library that emits RFC 6762 compliant mDNS, works across Ethernet/WiFi bridges without any configuration, and can be inspected with any mDNS browser.

// internal/discovery/advertise.go (NEW FILE — replaces libp2p mDNS) package discovery import "github.com/grandcat/zeroconf" const ServiceType = "_pwman._tcp" // Announce broadcasts this device on the LAN. // vaultID is a public UUID — not the master password, not the vault name. // Only non-secret metadata goes in TXT records — they are visible to all LAN devices. func Announce(vaultID, deviceName string, port int) (*zeroconf.Server, error) { txt := []string{ "vault=" + vaultID, "device=" + deviceName, "version=1", } return zeroconf.Register(deviceName, ServiceType, "local.", port, txt, nil) } // Browse scans the LAN for the given vaultID. // Returns the first matching peer within timeout. func Browse(ctx context.Context, vaultID string) (*PeerInfo, error) { resolver, _ := zeroconf.NewResolver(nil) entries := make(chan *zeroconf.ServiceEntry, 8) resolver.Browse(ctx, ServiceType, "local.", entries) for entry := range entries { if extractTXT(entry.Text, "vault") == vaultID { return &PeerInfo{ Addr: entry.AddrIPv4[0], Port: entry.Port, }, nil } } return nil, fmt.Errorf("vault not found: %s", vaultID) }

## 5.2 Conflict Resolution — Upgrade From Wall-Clock to Lamport Timestamps

The current schema uses a version INTEGER and updated_at TIMESTAMP per entry with last-write-wins semantics. Wall clocks can go backward (NTP sync, user adjusting time), which can cause incorrect conflict resolution — a genuinely newer edit on one device can appear to be older than a stale edit on another.

The correct fix for a password manager (where true concurrent edits to the same entry are rare) is to use a Lamport logical clock per device. This guarantees causal ordering without requiring synchronized wall clocks.

### Schema Change

-- Add to entries table: ALTER TABLE entries ADD COLUMN logical_clock INTEGER NOT NULL DEFAULT 0; ALTER TABLE entries ADD COLUMN origin_device TEXT REFERENCES devices(id); -- device_clocks table — tracks the highest known Lamport clock per device CREATE TABLE device_clocks ( device_id TEXT PRIMARY KEY REFERENCES devices(id), clock INTEGER NOT NULL DEFAULT 0 );

// internal/sync/clock.go (NEW FILE) package sync // LamportClock is a simple monotonically increasing logical counter per device. // On every local write, increment. On receiving a remote write, take max + 1. type LamportClock struct { mu sync.Mutex value int64 } func (c *LamportClock) Tick() int64 { c.mu.Lock() defer c.mu.Unlock() c.value++ return c.value } func (c *LamportClock) Witness(remote int64) int64 { c.mu.Lock() defer c.mu.Unlock() if remote > c.value { c.value = remote } c.value++ return c.value } // MergeEntry resolves conflicts between local and remote versions of an entry. // Priority: higher logical_clock wins. Tie-break: higher updated_at wins. // Final tie-break: lexicographically higher origin_device (deterministic). func MergeEntry(local, remote Entry) Entry { if remote.LogicalClock > local.LogicalClock { return remote } if remote.LogicalClock == local.LogicalClock { if remote.UpdatedAt.After(local.UpdatedAt) { return remote } if remote.UpdatedAt.Equal(local.UpdatedAt) { if remote.OriginDevice > local.OriginDevice { return remote } } } return local }

## 5.3 Upgrade KDF From scrypt to Argon2id

scrypt is sound but Argon2id won the Password Hashing Competition in 2015 and is the current NIST-recommended KDF. It provides better memory-hardness guarantees than scrypt and is the standard expected by security auditors of password manager products.

// internal/crypto/kdf.go (REPLACE existing scrypt usage) package crypto import "golang.org/x/crypto/argon2" // Argon2idParams are the recommended parameters for interactive use (unlock). // Time=3, Memory=64MB, Threads=4 gives ~300ms on a modern laptop. type Argon2idParams struct { Time uint32 // iterations Memory uint32 // KiB Threads uint8 KeyLen uint32 } var DefaultParams = Argon2idParams{Time: 3, Memory: 64 * 1024, Threads: 4, KeyLen: 32} func DeriveKey(password string, salt []byte, p Argon2idParams) []byte { return argon2.IDKey([]byte(password), salt, p.Time, p.Memory, p.Threads, p.KeyLen) } // Migration: store which KDF was used in vault_meta. // On unlock, check vault_meta['kdf']. If 'scrypt', use old path. // After successful unlock, re-derive with Argon2id and re-encrypt private key. // Write vault_meta['kdf'] = 'argon2id'. Transparent, one-time migration.

# 6. The Correct End-to-End Pairing Flow

This section describes exactly how pairing should work after all the above changes are applied. This is the specification the UI and backend should both be implemented against.

| Step | Actor | Action | Security Mechanism |
| --- | --- | --- | --- |
| 1 | Device A | User clicks 'Generate Pairing Code' | — |
| 2 | Device A | Compute TOTP from vaultMasterKey + vaultID | HMAC-SHA256, 60s window |
| 3 | Device A | Display 6-digit code + own TLS fingerprint + countdown timer | User sees both |
| 4 | Device A | Start zeroconf mDNS broadcast on LAN | Only vaultID in TXT, no secrets |
| 5 | Device A | Start TLS server in pairing mode (accept-any cert) | TLS 1.3 minimum |
| 6 | Device B | User enters 6-digit code and device name | — |
| 7 | Device B | Browse mDNS for matching vaultID, find Device A IP:port | mDNS hint only |
| 8 | Device B | Dial TLS to Device A | TLS 1.3 |
| 9 | Device B | Extract and DISPLAY Device A TLS cert fingerprint | User verification |
| 10 | User | Confirm fingerprints match on both screens | Human verification |
| 11 | Device B | Send JOIN_REQUEST {vaultID, TOTPCode, deviceName, boxPublicKey} | Code proves vault knowledge |
| 12 | Device A | Check rate limit (5 attempts max per peer) | Anti-brute-force |
| 13 | Device A | Verify TOTP code (±1 window tolerance) | Replay protection |
| 14 | Device A | Re-encrypt all AES keys for Device B's boxPublicKey | NaCl box |
| 15 | Device A | Pin Device B's cert fingerprint in PeerStore | TOFU |
| 16 | Device A | Send SYNC_PAYLOAD {entries[], devices[]} | Encrypted data |
| 17 | Device B | Decrypt entries using own boxPrivateKey | NaCl box |
| 18 | Device B | Store entries + pin Device A cert fingerprint | TOFU |
| 19 | Both | Future syncs use pinned certs — no TOTP needed again | Mutual TLS pinning |

# 7. The Correct Re-Sync Flow

After initial pairing, users can trigger a manual re-sync from any device. This is simpler than pairing because identity is already established via the PeerStore.

// Re-sync flow on Device B: // 1. Browse mDNS — find Device A's current IP (may have changed) peer, err := discovery.Browse(ctx, vaultID) // 2. Dial with full mutual TLS — both certs must be pinned conn, err := tls.Dial("tcp", addr, ClientTLSConfig(myIdentityCert, peerStore)) // If Device A's cert is not in peerStore → TLS handshake fails → abort // This is correct — it means we haven't paired with this device // 3. Send SYNC_REQUEST encoder.Encode(SyncRequest{Type: "SYNC_REQUEST", VaultID: vaultID, Since: lastSyncClock}) // 4. Receive SYNC_PAYLOAD — only entries modified after lastSyncClock var payload SyncPayload decoder.Decode(&payload) // 5. Merge with Lamport clock conflict resolution merged := sync.MergeAll(localEntries, payload.Entries) // 6. Send our changes back to Device A encoder.Encode(SyncPayload{Type: "SYNC_PAYLOAD", Entries: localChanges}) // 7. Bidirectional sync complete

Important: the 'Re-sync with devices' button in the UI should show a list of paired devices with their online/offline status (based on mDNS presence) and let the user trigger sync with each device individually or all at once.

# 8. Common Mistakes to Avoid During the Rewrite

| Mistake | Why It's Dangerous | What to Do Instead |
| --- | --- | --- |
| Sending vault data before TOTP verification | An attacker learns vault contents before proving ownership | Always: rate-limit check → TOTP verify → then send data |
| Trusting mDNS TXT record data as authoritative | mDNS is unauthenticated — any device can spoof a TXT record | Use mDNS only as a hint for IP:port. Identity comes from TLS cert + PeerStore |
| Using wall clock for all conflict resolution | Clocks drift and go backward; causes data loss | Use Lamport logical clock as primary, wall clock only as secondary tiebreaker |
| Storing vault master key in plaintext memory longer than needed | Memory dump or cold-boot attack exposes all vault keys | Zero-out the master key after deriving sub-keys; keep only the sub-keys in memory |
| Re-using TOTP window after successful pairing | Replay attack within the same 60-second window | Mark each TOTP window as consumed in ServerState after use |
| Not validating sync payload schema and sizes | Malicious peer sends oversized or malformed entries to crash or corrupt the DB | Always validate field types, max sizes, and UUID formats before any DB write |
| Letting libp2p NATPortMap expose the sync port externally | The sync port becomes reachable from the internet, not just the LAN | Remove NATPortMap() and EnableRelay() — LAN-only requires neither |
| Broadcasting device name in mDNS as a unique identifier | Duplicate device names cause mDNS conflicts | Use vaultID (UUID) as the mDNS instance name, not the device name |

# 9. Target Architecture After Rewrite

~/.pwman/ ├── config.json # unchanged └── vaults/ └── <vault_name>/ ├── config.json # add: kdf=argon2id ├── vault.db # add: logical_clock, origin_device columns ├── identity.key # RENAME: was private.key.enc │ # now stores Ed25519 + X25519 keys ├── identity.pub # RENAME: was public.key ├── identity.key.salt # unchanged └── trusted_peers.json # NEW: TOFU PeerStore

internal/ ├── identity/ # NEW: Ed25519+X25519 keypair generation and storage ├── discovery/ # REPLACE libp2p mDNS → zeroconf ├── pairing/ # NEW: TOTP generation/verification + rate limiting ├── transport/ # NEW: mutual TLS config + PeerStore ├── sync/ # NEW: Lamport clock + merge logic + bidirectional sync ├── crypto/ # CHANGE: add Argon2id, add NaCl box, keep AES-GCM ├── device/ # MINOR CHANGE: update fingerprint format ├── storage/ # MINOR CHANGE: add logical_clock column, migrations ├── state/ # CHANGE: add pairing attempt tracker └── config/ # MINOR CHANGE: add kdf field cmd/server/handlers/ ├── pairing.go # MAJOR REWRITE: use TOTP, rate limit, cert pinning ├── p2p.go # MAJOR REWRITE: remove libp2p, use net/tls directly └── sync.go # NEW: re-sync handler using bidirectional protocol

Everything under cmd/pwman/ (CLI), the Tauri frontend, and the HTTP API structure remain unchanged. Only the P2P and crypto internals are being replaced.

# 10. Rewrite Effort Estimate

The following estimates assume a single experienced Go developer working full-time. The estimates are for implementation only — testing is included within each phase.

## Phase 1 — Critical Security Fixes (1–2 days)

Ship this first. These changes can be made to the existing codebase without any architectural rework. They are incremental and safe to merge independently.

| Task | File(s) | Effort |
| --- | --- | --- |
| Add PairingAttempt rate limiter | internal/state/server.go | 2h |
| Replace generatePairingCode() with TOTP | cmd/server/handlers/pairing.go + NEW internal/pairing/totp.go | 3h |
| Update UI to show 6-digit code + countdown | Frontend pairing component | 2h |
| Write unit tests for TOTP generation/verification | internal/pairing/totp_test.go | 2h |
| Write unit tests for rate limiter | internal/state/server_test.go | 1h |

Total Phase 1: ~10 hours (1.5 days)

## Phase 2 — Transport Security (4–5 days)

| Task | File(s) | Effort |
| --- | --- | --- |
| Build PeerStore + TOFU persistence | NEW internal/transport/peerstore.go | 4h |
| Build TLS cert generation from Ed25519 key | NEW internal/transport/tls.go | 3h |
| Replace libp2p host with net.Listen TLS server | internal/p2p/p2p.go — REWRITE | 8h |
| Replace libp2p mDNS with zeroconf | NEW internal/discovery/ | 4h |
| Add fingerprint verification UI step in pairing flow | Frontend + handler | 4h |
| Integration test: full pairing on localhost | cmd/server/integration_test.go | 4h |
| Remove go-libp2p dependency, update go.mod | go.mod / go.sum | 1h |

Total Phase 2: ~28 hours (3.5 days)

## Phase 3 — Identity + Crypto Upgrade (3–4 days)

| Task | File(s) | Effort |
| --- | --- | --- |
| Ed25519 + X25519 identity generation | NEW internal/identity/identity.go | 4h |
| Replace RSA-OAEP AES key wrapping with NaCl box | internal/crypto/hybrid.go — REWRITE | 6h |
| Argon2id KDF + transparent migration path | internal/crypto/kdf.go + storage migration | 4h |
| Update fingerprint format throughout | internal/device/manager.go + storage | 3h |
| Update devices table for new key format | internal/storage/sqlite.go + migration SQL | 3h |
| End-to-end test: create vault, add entries, pair device, verify decrypt | NEW test | 4h |

Total Phase 3: ~24 hours (3 days)

## Phase 4 — Sync Protocol Improvements (3 days)

| Task | File(s) | Effort |
| --- | --- | --- |
| Lamport clock — schema migration + Go struct | NEW internal/sync/clock.go + DB migration | 4h |
| Bidirectional sync protocol (delta, not full) | NEW internal/sync/protocol.go | 8h |
| Re-sync API endpoint + UI button with device list | NEW handler + frontend | 4h |
| Conflict resolution unit tests | internal/sync/clock_test.go | 3h |
| Integration test: offline edits on both devices → sync → merge | integration_test.go | 5h |

Total Phase 4: ~24 hours (3 days)

# 11. Summary

| Phase | Description | Effort | Risk of skipping |
| --- | --- | --- | --- |
| 1 — Critical fixes | TOTP pairing + rate limiting | 1.5 days | CRITICAL — do not ship without |
| 2 — Transport security | Mutual TLS + zeroconf + cert pinning | 3.5 days | HIGH — MITM possible |
| 3 — Identity + crypto | Ed25519 + NaCl box + Argon2id | 3 days | MEDIUM — RSA-4096 not broken |
| 4 — Sync protocol | Lamport clocks + bidirectional sync | 3 days | MEDIUM — data loss edge cases |
| TOTAL |  | ~11 days |  |

All four phases are sequential because each builds on the previous. Phase 1 can ship as a hotfix to the current codebase. Phases 2–4 should be developed together on a feature branch and released as a single version bump.

Final note: The existing vault storage, HTTP API, Tauri UI, and overall architecture are all sound. This is not a product rewrite. It is a security layer rewrite of the P2P networking and cryptographic identity subsystems. The user-facing product changes are minimal: the pairing code becomes 6 digits instead of 9 characters, and there is one new fingerprint confirmation step during first-time pairing.